Lab 5

* Demoed sprint 1
* Discussed how branching worked with each other on Github
* Pull requests were merged into master branch
* Internet went out so we try to prepare an offline version, but firebase requires internet connection
* We forgot to update the excel sheet so Abbas told us to send him an updated one by the end of the afternoon on the same day
* Updated excel sheet during lab in order to provide sufficient information for burndown chart/scrum tasks
* TODO: fix navbar (needs to actually go to links), start on core features (read/write to and from database), redo styling and make sure components flow coherently with each other in terms of both functionality and visuals

Lab 8

* Demoed sprint 2
* Issues with expenses feature, wasn’t adding into the categories properly or reading onto the database
* Date input needs to be reformatted to a readable value for the user + database
* Issues with passing database limit, talked about how to avoid and made backup database
* TODO: fix expenses feature and core features before moving on
* Abbas says that our features weren’t enough, so we will be adding more in the future on sprint 3.
* Calculator feature was the only feature checked off completely, may need to restyle if there is time
* Navigation bar removed because of routing issues
* TODO: Spending Log feature, reintegrating navigation bar
* Budget feature was introduced but not sure why Abbas didn’t even consider it
* During lab talked about any bugs we noticed and any story points that should be broken up into multiple smaller story points
* Updated the scrum sheet with our jobs for the next sprint and worked on them for the remainder of lab

Lab 10

* Demoed sprint 3
* Values were correctly added to the database and correctly read from the database
* Added navigation bar with proper routing
* Added saving calculator function
* Graphs take data from the database
* Will update tomorrow